# TEST PLAN DOCUMENT

Project: Telegram
Prepared By: Lokeswari S
Date: November 20, 2025

## Test Strategy

## This project follows a manual testing approach for the Telegram web application. The testing will be done step by step by focusing on each feature individually. Basic features like login, messaging, and profile management will be tested first. After that, other features such as group chats and media sharing will be tested. This approach helps in identifying issues clearly and testing all functionalities properly.

## Testing Objectives

## The main objective of this testing is to verify that all key features of Telegram are working correctly. It includes checking login functionality, message sending and receiving, profile update, and media sharing. All identified bugs will be reported in Bugasura with clear steps, screenshots, expected results, and actual results.

## Scope

### In-Scope:

### This testing includes login using phone number and OTP, logout, profile creation and editing, one-to-one chat, group chat, sending images, videos, and documents, deleting and forwarding messages, and search functionality.

### Out-of-Scope:

### This testing does not include mobile application testing, backend API testing, database testing, performance testing, and security testing.

## Test Schedule

| Activity | Start Date | End Date | Responsibility |
| --- | --- | --- | --- |
| Test Planning | Nov 20, 2025 | Nov 20, 2025 | SDET Trainee |
| Test Case Design | Nov 20, 2025 | Nov 20, 2025 | SDET Trainee |
| Reporting | Nov 20, 2025 | Nov 20, 2025 | SDET Trainee |

## Resources Planning

- Numbers of Testers:1

- Tools:Bugasura

- Environment:Laptop

## Risk Analysis

• Telegram changes its design and features often, so sometimes test cases may not match the current version.

• Internet problems can affect login, message sending, and media uploads.

• OTP messages may come late or not come sometimes, which can stop testing.

• Using the same account on many devices can create login problems.

• Messages in group chats may move fast, which makes testing difficult.

• Channel suggestions and bot suggestions keep changing, so results may not be the same every time.

## TestCases:

## https://my.bugasura.io/sdet-trainee-lokeswari/testing-telegram/testCases

# Bug Report :

# https://my.bugasura.io/sdet-trainee-lokeswari/testing-telegram/issues

# Test Case Template:

https://docs.google.com/spreadsheets/d/1aO6uG9dwkklv0w2kIcv_NEGk_IKxqD4J2ZVkC7C2_1Y/edit?usp=sharing